Town of Madbury, New Hampshire

2022 - 2028 Capital Item/Project Review

The purpose of this document is to assist in identifying needed improvements and significant additions to the Town’s infrastructure and to schedule them in a priority over a six year period.   This is a planning tool only and while projected ability to pay is considered inclusion in the Town’s budget is not guaranteed.  This process is undertaken and updated annually to review the Town’s needs and accommodate the changes in those needs as well as the fiscal capacity of the Town.

The current year activities are included in this process for review.  The funding amounts identified in this process for the following year will be included in the initial department request when the budgetary process begins for the upcoming fiscal year.

*** draft ****** draft ****** draft ***

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title:		Property Revaluation Capital Reserve

Department: 		Assessing 			Location: Town Hall

Description:

This Capital Reserve was established by Article 6 at the March 10, 2009 Town Meeting for the purpose of the revaluation of town properties; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:

The Town is required by State of NH law to reassess all real estate within the Town every 5 years. This is a substantial cost in the years that the revaluations occur.  The current outside assessing services are provided under contract by Avitar Associates, the current agreement is in place for 2021-2025 with a change in the billing structure previously used, a new contract will be considered in 2026.

Operating Budget Impact:

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Certified Public Accountant Audit Capital Reserve

Department: 	Accounting			Location:     Town Hall

Description:	This Capital Reserve was established by Article 19 at the March 15, 2018 Town Meeting for the purpose of completing a CPA audit of the Town in a few years, and names the Board of Selectmen as agents to expend from the fund.  The capital reserve is held by the Trustees of Trust Funds.

Rationale:      Financial audits provide independent assurance that financial information is reliable. The Town has historically relied on our dedicated elected auditors to complete the State MS-60 Report of Locally Elected Auditors.  Questions have arisen in recent years about the potential for the Town to issue bond debt.  The most cost effective and common method for a town our size would be to utilize the NH Municipal Bond Bank.   Changes in the NHMBB regulations now require a CPA audit in order to utilize their services as do other lenders.  Local banks have indicated the same requirement if a TAN issue was ever needed.  There are a number of items and projects on the horizon that will require discussion and consideration being given to the Town issuing debt.   The process of putting together an RFP, selecting from proposals and scheduling an outside auditing firm will be an 18-24 month process.  This reserve builds funds in preparation for that initial more expensive year which could be an audit of FY2023 completed in the following year.  The reserve set aside will cover each subsequent year while building toward an amount that will, by year 6 be included in the annual operating budget going forward as a direct expense.

Operating Budget Impact:

.

Town of Madbury, New Hampshire

2017-2023 Capital Item/Project Review

Project Title: 		Purchase of Property and/or Easements Capital Reserve

Department: 		Administration 				Location: Town Hall

Description:     This Capital Reserve was established by Article 9 at the March 14, 2000 Town Meeting for the purpose of the purchase of property and/or easements; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:       This fund gives the Town the ability to purchase property and/or easements that become available and would be in the Town’s interest to own for recreation, development or conservation purposes.  Prior uses have included $15,000 toward Hoyt purchase, $200,000 toward Iafolla purchase, $48,559 toward Roselawn purchase and $285,000 for the purchase of a portion of the Schreiber property.  In FY2016 $50,000 was approved along with an easement on the former Schreiber Property as part of the Town’s support of the Powder Major Conservation Project coordinated by the Society for the Protection of NH Forests (SPNHF) which was completed in February 2017 .  Use of the funds follows a public hearing process.

Operating Budget Impact:    The annual reserve set aside allows a more evenly distributed budgetary impact.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Purchase of Property and/or Easements Capital Reserve

Department: 		Administration 			Location: Town Hall

Description:  This Capital Reserve was established by Article 7 at the March 15, 2018 Town Meeting for the purpose of the purchase of property and/or easements; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:  This fund gives the Town the ability to purchase property and/or easements that become available and would be in the Town’s interest to own for recreation, development or conservation purposes.  A prior fund that existed from 2000 to 2018 was utilized for a number of project including purchases of Iafolla, Hoyt, Roselawn and Schreiber properties.  In 2020 in coordination with allocations authorized from the Conservation Fund and the Wentworth Family Trust a Conservation Easement was purchased on the Grimes Property located on Mill Rd.

Operating Budget Impact:  The annual reserve set aside allows a more evenly distributed budgetary impact.

.

Properties with Expenditures or Donations for Land and/or Easement by the Conservation Commission

| Year | Project | Cost* | Acres | Location | Protection type |
| --- | --- | --- | --- | --- | --- |
| 1989 | Fernald/Wentworth/Fern Way | LCIP, donations by Fernald-Tasker/Wentworth/Cragin | 124/8/18 | Nute Rd/Town Hall Rd/Fern Way | CE/CE/CE held by LCIP |
| 1992 | Bolstridge | $15,000/ and assumption of road upgrades for Cherry Ln | 90 | Between Hayes Rd and Cherry Ln | Deed restrictions, ball fields, tennis courts, pools allowed |
| 2005 | Hoyt Pond | $35,000, and some value donated by developer | 37 | Common area assoc. w/ Hoyt Pond, and some. With BOS | Deed restrictions similar to conservation easement. |
| 2007 | Tasker Ln | Donation by developer | 38 | Tasker Ln and Route 155 | Deed restrictions similar to conservation easement. |
| 2007 | Hayes Farm & Roselawn Farm | $475,000/donation/FRPP grant | 90/60 | Mill Hill Rd along the Bellamy River. Perkins Rd (some easement area in Durham) | CE held by town. CE held by SELT, USDA |
| 2014 | Lahey | $2,500 amt. needs verification | 42 | SAT Water Supply Reserve in Barrington | CE held by SPNHF |
| 2015 | Renna | $1,000 | 35 | SAT Water Supply Reserve in Barrington | CE held by SPNHF |
| 2016 | Powder Major | $25,000 + $50,000 CptlRsrv+ easement (former Schreiber property) | 60 Town 130 SPNHF | Cherry Lane | CEs held by SPNHF & Town |
| 2018 | Olson tree farm | $2,100 appraisal donation | 72 | Hook Mill Rd | CEs held Portsmouth |
| 2020 | Grimes | $130,000 / CptlRsrv/ Wentworth/ Conservation | 11 | Mill Hill | CE |

*Cost amounts not always completely from CC funding.

Town of Madbury, New Hampshire

2022-2028Capital Item/Project Review

Project Title:  Conservation Fund

Department:  Conservation Commission				Location:  various

Description:   This Fund authorized by RSA 36-A:5 was first added to by the Town per warrant article 12 of the 1980 Town meeting.  Money may be expended by the Conservation Commission for its purposes without further approval of the town meeting.   Funding sources include 50% of the LUCT (adopted provision authorized by RSA 79-A:25 by warrant article 10 of the 1989 Town meeting), unexpended balance of the Commission’s annual budget (when approved annually by Town warrant), and other income including gifts.  The custodian of the funds is the Town Treasurer.

Rationale:	  This fund gives the Town the ability to purchase property and/or easements that become available for conservation purposes.   In 2016 the Commission supported the SPHNF purchase of land and easement on the Powder Major property on Cherry Ln with $25,000.  In 2018 $2,100 was used for an appraisal for the Olson property, which Portsmouth conserved with help from the State.  In 2020 the Commission assisted with the Conservation Easement on the Grimes Property.  (At current valuations, LUCT results in about $5,000 per lot to the CC.)

Operating Budget Impact:.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 	Conservation Patron’s Trust           (new)

Department: 	Conservation				Location: various

Description:

Establishment of this fund, authorized under RSA 31:19-a will allow the Town by vote of the Board of Selectmen to accept private donations to be used to steward wildlife habitats and healthy forests and water ways, protect water quality, develop interpretive information, and enhance recreational trail systems.  The Madbury Conservation Commission would be named as agents to expend from this Trust which would be held in the custody of the Trustees of Trust Funds.

Rationale:

The Town of Madbury owns properties and rights which require management to protect the health of the environment and provide public access for outdoor activities. There are citizens and organizations that have expressed interest in donating funds to assist the Town and augment public funding in these tasks.

Operating Budget Impact:

.

:.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Memorial Park Expendable Trust Fund

Department: 		Cemetery			Location: 	Cherry Lane

Description:     At the March 8, 1988 Town Meeting, a Capital Reserve Fund was established to create a town cemetery.   On March 8, 1994 at Town Meeting, the residents voted to use the residual balance from the Capital Reserve Fund to establish an expendable trust fund to be known as the Madbury Memorial Park Fund for the purpose of maintenance and operation of the Madbury Memorial Park.  The Board of Selectmen were named as agents to expend from the fund.  At the March 8, 2016 Town Meeting article 17 passed a set amount from each plot sale to be deposited to this Trust pursuant to RSA 289:2-a.  Cemetery Trustees recommended and the Board of Selectmen approved and increase in the plot price effective 1/1/2019 increasing the set amount to $100.  The expendable trust is held by the Trustees of Trust Funds.

Rationale:  Plantings in the Memorial garden have undergone damage over the years, and some are in need of replacement. The cemetery trustees would like to take a year (2022-2023) to research appropriate plantings and improvement of the growing medium of the berms that are in existence. Trustees may look for a landscape designer to plan the changes and trustees believe that some type of excavation may be necessary in the removal of plantings and the replanting of fresh stock. Animal damage to shrubs needs to be taken into account for this area, and the change of lighting of the berms due to growth of surrounding trees must also be considered before doing any replanting. The plan is to start replanting during spring/summer of 2024.

Operating Budget Impact:  this project will be not impact the budget it will be funded from the expendable trust.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Government Buildings Repair Capital Reserve

Department: 		Administration				Location: various

Description:

This Capital Reserve was established by Article 5 at the March 13, 2012 Town Meeting for the purpose of major repairs to town government buildings; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the    Trustees of Trust Funds.

Rationale:

Periodic maintenance repairs such as roofing, boilers, security systems, etc are infrequent but costly when necessary. In 2018 Wentworth Family Trust Funds assisted with refurbishment of the Historic Town Hall Doors.  In 2020 the painting of the exterior of the oldest part of Town Hall was begun.  In 2021 the security system at the Safety Complex was upgraded.  In 2023 replacement of the Town Hall office area roofing is being considered.  Upkeep of the Towns multiple buildings will need to be evaluated and addressed in the coming years.

Operating Budget Impact:   The annual reserve set aside allows an even impact on the budget.       .

Town of Madbury, New Hampshire

2022-2029 Capital Item/Project Review

Project Title: 		Information Technology Capital Reserve    (new)

Department: 		Administration				Location: various

Description:

The desktops, laptops, network, printers, and various software are vital to the workflow of the town offices.  Funding replacement items is currently done as needed from the operating budget.  IT support and planning are currently functions provided by the Administrator.

Rationale:

In the past the Town had received funding thru the internet franchise agreement which was used to pay for internet service and most necessary computer needs.  The most recent agreements have not included this a stale item in the company records prompted a one-time payment in 2021 related to the prior agreements.  At the same time the proliferation of technology is resulting in more equipment needs than ever.  In 2019 the Town Clerk/Tax Collector Office became a one check environment that enabled the option of certain payments being made online by users.  This required additional software and hardware to be covered by the normal department budget.  Future needs for software enhancements/system replacement may result in larger single expenditure(s).

Operating Budget Impact:   The annual reserve set aside allows an even impact on the budget..

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 	Fire Equipment Capital Reserve

Department: 	Fire 				Location: Safety Complex

Description:

A Fire Truck Capital Reserve was established by Article 8 at the March 8, 1994 Town Meeting for the purpose of purchasing a fire truck; the Board of Selectmen were named as agents to expend from the fund. The title of that capital reserve was changed by Article 14 at the March 12, 2013 Town Meeting to Fire Equipment Capital Reserve and the purpose restated as being for the purchase of fire equipment, the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:

These pieces of equipment are major purchases for the Town. In the fall of 2018 delivery of the new Marion Custom Pumper replaced Engine 3 after 30 years of service.  The body of the new truck was financed by a 5 year lease/purchase, the Purchase Option was executed in 2019 utilizing the Capital Reserve.  In 2020 the 16 year old Tahoe was traded in.   In 2023 Utility 1 will be replaced and the lift gate will be moved to the new truck; the old Utility will in turn replace Forestry 2 with the addition of a Skid Unit.  Looking out into the future Engine 1 will be in service for 25 years and is scheduled for replacement in 2029 at an estimated cost over $600,000.

Operating Budget Impact:  Setting aside funding annually to accumulate for the future needs of the community is a prudent measure to assure appropriate apparatus are in place to provide adequate fire protection with reliable equipment and lessens the impact of costly mechanical repairs.  .

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 	Fire Communications Capital Reserve

Department: 	Fire 				Location: Safety Complex and Other Towns

Description:

The Communication equipment used by Madbury, Barrington, Lee and McGregor Ambulance is coming to the end of its useful life.  A joint project to upgrade hardware, mobile vehicle radios, and portable radios is in the planning process.   Grant funds are being researched.

Rationale:

The system wide upgrades will be a joint purchase.  Madbury should plan on expending up to $100,000 in two years for that purpose.  In addition the replacement of mobiles and portables planned between 2018 and 2023 requires sufficient funding in the operating budget in each of those 6 years to cover one mobile and three portables the first five years, completing the plan in 2023 by purchasing four portables.

Operating Budget Impact:  Setting aside funding annually to accumulate for the future needs of the community is a prudent measure to assure appropriate apparatus are in place to provide adequate fire protection with reliable equipment and lessens the impact of costly mechanical repairs.

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 	Fire Station Living Quarters

Department: 	Fire 				Location: Safety Complex

Description:

The portion of the Safety Complex utilized by the Fire Department currently provides service area for the equipment and apparatus as well as offices for the Chief and administrative staff.  Moving to a model providing 24/7 staffing levels requires upgrades to provide for the on-duty personnel including additional office, day room areas, individual bunk rooms, fitness area and shower facilities.

Rationale:

As the town transitions from the historical volunteer model the modifications to the facilities are necessary.

Operating Budget Impact: Applying for Federal grant funding with a local match will require preparation by the town.

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 	         Police Equipment Capital Reserve

Department: 	Police				Location: Safety Complex

Description:

This Capital Reserve was established Article 6 at the March 9, 2010 Town Meeting for the purpose of purchasing police equipment    and names the Board of Selectman as agents to expend from the fund.  The capital reserve is held by the Trustees of the Trust Funds.

Rationale:  Timely replacement of vehicles that are used in this manner assures a reliable fleet and lessens the impact of mechanical repairs.  Currently the department has six (6) police cruisers since the purchase in 2021 of an additional Tahoe.  The intent is to use the fund to replace the oldest car every two (2) years as well as provide sufficient funds for the replacement of items if needed such as radio units, radar units, and other large infrequent equipment purchases.  This objective can continue to be achieved by annually setting aside funding each year.

Operating Budget Impact: The annual reserve set aside allows an even impact on the budget.

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Grounds Maintenance Equipment Capital Reserve

Department: 		Maintenance				Location: various

Description:

This Capital Reserve was established by Article 4 at the March 13, 2012 Town Meeting for the purpose of purchasing grounds maintenance equipment; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:

Periodic replacement of this equipment is required when maintenance repairs become too costly.  With the shift from volunteers to parttime staffing to complete the increased field and town property maintenance the need for a utility vehicle to transport people and equipment between facilities was met with the purchase of a pickup in 2020.  This capital reserve was used to purchase a trailer in 2021 and is projected to be used to purchase a plow in 2023 in addition to funding the need for replacing the primary field machine which was completed the spring of 2022.

Operating Budget Impact:    The annual reserve set aside allows an even impact on the budget.

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Road Repair and Maintenance

Department: 		Roads				Location: various

Description:   The Town receives Highway Block Grant Aid from the State of New Hampshire per RSA235:23 that can only be used for construction, reconstruction and maintenance of the Town’s Class IV and V roads.  The Town has historically appropriated funds in excess of that aid in the annual budget to cover snow plowing, road side mowing and brush maintenance, line painting and signage as well as maintaining a program of general repairs including resurfacing to maintain the integrity of the Town’s roadway infrastructure. In 2018 the Board of Selectmen appointed Joseph Moriarty to the position of Town Road Agent. In 2020 the HBG was $54,815.23 and the town expended $422,647 for roadwork; in 2021 the HBG was $53,678.69 and the town expended $368,732.21 for roadwork and in 2022 the town budget for roadwork is $621,400.

Rationale:   On the page opposite is an inventory of town roads. In 2019 projects included replacement of the major Dube Brook culvert on Hayes and the first stage of the repaving of Hayes as well as drainage work on Mill Hill Rd and shoulder work on Piscataqua Bridge Rd and Pudding Hill Rd.  Work on the Hayes project continued in 2020 and 2021 as well as culvert replacement and drainage work on Moss Ln, Fern Way, Nute Rd and ditch work on French Cross, Freshet and Hoyt Pond roads.   In 2022 Nute Rd and Miles Ln were repaved, culvert work was completed on Hook Mill Rd and Cherry Lane and a dry well installed along Pudding Hill.  Additional projects on the horizon may include work on Huckins, Freshet and Evans Roads, Champernowne and Madbury Woods.

Operating Budget Impact:    The consistent inclusion in the budget and continual diligence of the Board of Selectmen in completing projects assures that the Town will not find itself in a position facing multiple large project expenditures in years to come..

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Hayes Road Repair & Repave Capital Reserve

Department: 		Roads				Location:     Hayes Road

Description:

This Capital Reserve was established by Article 15 at the March 8, 2016 Town Meeting for the purpose of repairing and repaving Hayes Road; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:

Major reconstruction and paving of the length of Hayes Road is a major project.  Hayes Road is 22 feet wide and 13,105 feet long, it is the longest road in the town and is very heavily traveled.  The scope of this project is beyond the normal annual road budget.  By setting aside funds over a number of years to supplement the normal budget the project was prepared for without the additional cost of outside financing or major tax impact.  The project also included replacement of the 13 culverts along the road including the Dube Brook culvert which was determined to be have more significant environmental impact, necessitating the need to meet further permitting requirements.  An additional HBG of $46,425.84 authorized by SB38 in 2018 was used to move up this culvert work on Hayes Road.  In 2019 the culvert work was completed and 1 mile of the total 2.5 miles has been refurbished and paved; in 2020 the next .75 miles was done and in 2021 the final section was completed; a wear coat added next year to complete the project.

Operating Budget Impact:

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Nute Road Repair & Repave Project

Department: 		Roads				Location:     Throughout Town

Description:

Nute Road is a long stretch in need of work including reclamation, repairs and repave.

Rationale:

Major reclaim and repave needs to be scheduled and prepared for from time to time outside the regular Road budget

Operating Budget Impact:

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Bridge Repair and Maintenance Capital Reserve

Department: 		Roads						Location: various

Description:     This Capital Reserve was established by Article 5 at the March 12, 2013 Town Meeting for the purpose of repairing and maintaining town bridges; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:        In 2012, following the State of NH closing of a bridge on Nute Road, a temporary bridge was put in place with a life expectancy of 12-15 years. Design and construction plans were completed to coincide with the availability of State Bridge Aid Funds.   This capital reserve has provided the Town’s funding for this project and will assist in preparations for other future replacements including the Johnson Creek culvert on Freshet Rd.   The Town’s Fund Balance is going to need to be healthy enough to cover cash outflow for a number of months awaiting State Aid reimbursement during these projects. The inventory on the opposite page continues to be developed to provide more comprehensive information regarding location and condition. Many of the smaller culverts the town is responsible for are maintained from the operating budget.

Operating Budget Impact:    The consistent inclusion in the budget and continual diligence of the Board of Selectmen in completing projects assures that the Town will not find itself in a position facing multiple large project expenditures in years to come.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Public Works Development Capital Reserve

Department: 		Roads		 			Location: to be determined

Description:  This Capital Reserve was established by Article 9 at the March 10, 2020 Town Meeting for the purpose of building a facility and initiating equipment purchases; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:  The Town does not currently have a public works shed. It has historically contracted out work such as snow plowing, road side mowing, sweeping etc. but a time in the future may require a place to house such equipment for the Town.  The funding of this future project may best be achieved with debt issuance.  Some mention has been made of the property on Pudding Hill Rd where the Transfer Station is located being a possible location for this type of facility. A committee comprised of town representatives, staff and elected officials is being formulated to look into the options as the Town comes to this cross road.

Operating Budget Impact:  Operational cost of maintaining equipment and staffing requirements would need to be determined.

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Library Building Capital Reserve

Department: 		Library				Location: Town Hall Road

Description:      This Capital Reserve was established by Article 9 at the March 12, 2002 Town Meeting for a Library Building Fund and names the Board of Selectmen as agents to expend from the fund. The Capital Reserve is held by the Trustees of the Trust Funds.  In 2015, the Selectmen authorized expending funds from the Capital Reserve for architectural expenses. In 2016, the Schematic Design and Design Development phases were completed.  In the spring of 2019 construction began, this major phase is expected to be completed by year end.

Rationale:  The Library Trustees requested no funding for this Capital Reserve for FY2020,2021 or 2022, however discussion in the Board of Selectmen meetings recognized future requests for landscaping, irrigation and furniture will need to be considered for funding.

Operating Budget Impact:  In 2018 the Library Trustees reported they do not anticipate hiring additional staff for the new building. However, if there is public interest to increase the hours of operation, they would respond to that need as it arises. In relation to operating costs, the new facility is approximately 3,500 sq.ft. larger than the prior location and some additional costs for maintenance, heating, cooling, electricity, etc.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Solar Array #1

Department: 		Administration 			Location: Knox Marsh Rd Field next to Safety Complex

Description:  Article 15 of the March 9, 2021 Town Meeting authorized the Board of Selectmen to negotiate and execute agreements to establish a solar energy system on Town property with the intent to provide electricity for Town facilities.  Proposals were received and reviewed and Revision Energy was chosen to partner with.  In 2022 an array sized at 96.4 Kilowatts was installed next to the Safety Complex at 334 Knox Marsh Rd. This is sized to cover 100% of the Town’s current usage.

Rationale:  Initially a financing option with a buyout in year 6 was considered but with the announcement of the American Rescue Plan Act of 2021 allocation to Madbury for qualifying purposes the plan shifted to a fully funded proposal and more immediate electricity expense savings of up to $13,000 the first year as well as the environmental benefits including reduction of 112,952 pounds of CO2.  The life of the system with minimal maintenance is expected to be 25 years.

Operating Budget Impact:

.

Annual electric bill for Town a bit over $20,000 in 2021

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Hicks Hill Water System

Department: 		Fire / Water Board 			Location: Hicks Hill/Complex Field

Description:  The Hicks Hill Water System allows for water withdrawal from the Bellamy River, storage at a reservoir atop Hicks Hill, and use at the Safety Complex and a hydrant at Madbury Rd and Rt 155.  The developer of the Tasker Lane neighborhood provided funding of $32,300 in 2007 to assist in maintenance to the system, to provide fire protection to the subdivision in lieu of installing a cistern.

Rationale:  When operational, the system will provide pressurized hydrants at the intersection of Madbury Road and Rte. 155. This hydrant will improve firefighting service to the Tasker Lane neighborhood and other structures in the area. Pressurized supply will also be available at the hydrant behind the fire station and inside the fire station for tanker refill. Exercise of the Town’s Bellamy river water rights to service this system will assert and preserve those rights.  When finished the system can be used to maintain the proposed cistern to be placed in the field alongside the Safety Complex along with the possible solar array.

Operating Budget Impact: The Work on the pump and pump house has been undertaken without impact on the operating budget.

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Recreational Facilities Capital Reserve

Department:	Parks & Recreation			Location:	various

Description:

This Capital Reserve was established by Article 5 at the March 9, 2010 Town Meeting for the purpose of planning and development of recreational facilities within the town; the Board of Selectmen were named as agents to expend from the fund.  The capital reserve is held by the Trustees of the Trust Funds.

Rationale:

Funds from this capital reserve were used in 2016 along with a generous gift from the Wentworth Family Trust and some operational funds for the ½ mile fitness trail and installation of 9 pieces of fitness equipment at 4 station locations around the outside of the soccer fields at the Tibbetts Facility.  In 2017 funds are being used to complete that phase. Future funds will be used to extend the trail with another loop toward the cemetery as well as to maintain the trails in back of Town Hall.  Trail needs on the newly acquired property off of Cherry Lane will be assessed and addressed.

Operating Budget Impact:

.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title: 		Iafolla Reclamation Capital Reserve

Department: 		Administration 			Location: Old Stage Rd

Description:  This Capital Reserve was established by Article 4 at the March 9, 2010 Town Meeting for the purpose of reclamation of land purchased by the Town from the Estate of Michael Iafolla; the Board of Selectmen were named as agents to expend from the fund. The capital reserve is held by the Trustees of Trust Funds.

Rationale:  Madbury citizens voted on Article 4 of the 2005 Annual Town Meeting authorizing purchase the G&R Associates property on Tax Map 3 Lot 6. Discussion in the meeting spoke of the adjoining 90 acre parcel licensed by the State of NH for hydro-mining by Pike Industries and that a 1988 approved plan shows that, when exhausted in 10-20 years, the result will be a 60-70 acre pond of 40’ depth.   Michael Iafolla the principal of G&R died before the final installment payment was made on the 25 acre parcel. The Town settled with the estate and received $15,000 from the Estate to complete the reclamation of the gravel pit (which had been an obligation of Iafolla’s in the sale). The Town will continue the reclamation work in the coming year as future plans for the property remain to be developed.

Operating Budget Impact:

The annual reserve set aside allows a more evenly distributed budgetary impact as the project is further defined and developed.

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title:      Water Distribution Upgrade

Department:       Administration				Location:     Bunker Lane Condos

Description:  The Bunker Lane Condominium Association represents a manufactured housing community of 51 homes.  They receive water supply from the City of Portsmouth through a shared 60 year old, self owned system consisting of 2” plastic mains and ¾” individual house lines.  The aging system is prone to leaks and failures which wastes water and incurs unexpected expenses.  Based on the December 2015 Feasibility Study by DuBois & King completed with CDBG funds there were a range of solutions available.  Further research has resulted in a project plan costing $1,334,766.  Community Development Block Grant Funds of $500,000 have been approved for this project and will pass through the Town as the grant recipient.  USDA Rural Development Funds or the Community Loan Fund will provide the remaining funding source.

Rationale:  In the early 2000’s the Association, through the Town’s participation, received a Community Development Block Grant (CDBG) to replace an outdated septic system.  This current project would mirror the previous process by retaining a consultant/advisor to apply for the grant and process the pass-through funds.

Operating Budget Impact:  A grant could conceivably coincide with other Town grants (such as state bridge aid projects) which might necessitate a required town audit.    A portion of that audit expense could be accounted for in the grant budget.  There is no other anticipated cost to the town for participating in the grant other than some administrative tasks.

.

Master Plan Chapters

- Required1

  - Vision

  - Existing Land Use

  - Future Land Use

- Optional 2

  - Housing

  - Demographics

  - Economy/Economic Development

  - Transportation

  - Recreational

  - Natural Resources

  - Water Resources

  - Cultural, Archeological, and Historic Resources

  - Energy

  - Community Facilities

  - Utilities and Public Services

  - Community Design

  - Regional Concerns

  - Natural Hazards and/or climate change

  - Neighborhood Plan

1NH RSA 674:2 requires a vision and land use chapters

2Some chapters may be combined or omitted

Town of Madbury, New Hampshire

2022-2028 Capital Item/Project Review

Project Title:		Master Plan Capital Reserve   - new

Department: 		Planning Board 			Location: Town Hall

Description:  The Master Plan is a guide for the development of the town and provides a legal basis for zoning and other land use regulations.  It is a statement of public policy that translates community values, desires, and visions into land use regulations and development principles.  A Master Plan is necessary to adopt a zoning ordinance and certain ordinances cannot legally be adopted without an up-to-date plan.

Rationale: Under RSA 674:1 the Planning Board is required to amend the Master Plan “from time to time” with funds appropriated for that purpose by the local legislative body.  RSA 674:3, recommends revising the plan every 5 to 10 years.  Madbury’s current plan was approved in 2010 and is overdue a full review and reissue. This will be a major undertaking that will require substantial outreach, research, and outside expertise. This Capital Reserve is intended to cover these costs to provide a fully updated plan.

Operating Budget Impact:

The 2022-2028 Capital Item/Project Review is a working document used to coordinate needs, location, timing and financing of capital items over a 6 year and beyond time frame.  It is a planning tool only and does not represent a commitment of future funds.

*** draft ****** draft ****** draft ***